VISIONGUARD

Computer Vision Reliability Testing & Failure Analysis Platform

A complete product, architecture, implementation, and demo plan
Prepared for a five-member team and a 24-hour hackathon build

| Plan at a glance | Decision |
| --- | --- |
| Product | A web platform that stress-tests computer vision models against controlled image corruptions and makes failures measurable. |
| MVP | Image upload → baseline detection → corruption tests → comparisons → failure explorer → saved run/report. |
| Core stack | React + TypeScript, FastAPI, OpenCV, pretrained YOLO-family detector, SQLite/PostgreSQL, Docker Compose. |
| Design principle | One simple application; clear API contract; one working end-to-end path before advanced features. |
| Scope warning | This is a proposed project blueprint, not a confirmed HackFusion 2.0 problem statement or a guarantee of winning. |

Version 1.0 • 23 October 2026

# Document map

A. Executive summary and problem definition

B. Product scope, users, workflows, and signature demo

C. Architecture and technology choices

D. Repository layout and team conventions

E. Computer vision pipeline and test design

F. Metrics and their correct interpretation

G. API contract and data model

H. Frontend screens and interaction design

I. Backend implementation plan

J. Testing, quality gates, and reproducibility

K. Security, privacy, and operational limitations

L. Five-person team ownership and integration rules

M. Build schedule, priority cuts, and 24-hour execution

N. Deployment, configuration, and runbook

O. Demo script, judging pitch, risks, and future roadmap

## Important assumptions

The hackathon's exact official problem statement and judging rubric must be checked before committing to a submission. If the event assigns a different problem, adapt this platform to that brief.

The product evaluates models; it does not certify that a model is safe, fair, or production-ready.

A pretrained object detector is used to keep the MVP buildable. Custom training is optional and should not block the core flow.

Real accuracy metrics require suitable ground-truth annotations. Confidence scores are not accuracy.

For the hackathon, use a small, legally usable sample dataset and keep a few prepared images available offline.

## How to use this document

Treat the Must-have list as the acceptance criteria. Keep Stretch items out of the critical path until the complete upload-to-report workflow works on a clean startup. Agree on API schemas and sample responses before the frontend and backend are developed in parallel.

# A. Executive summary and problem definition

## A1. Product statement

VisionGuard is a computer vision reliability testing and failure-analysis platform. A user uploads an image or a small dataset, selects controlled image transformations such as blur or low brightness, and runs the same model on the original and altered inputs. The system compares predictions, quantifies changes, surfaces failure examples, records the test configuration, and produces an exportable summary.

## A2. Problem

Computer vision models are often evaluated on curated images, but deployment images may contain motion blur, poor lighting, noise, compression artifacts, rotation, or partial obstruction. A model can lose detections or change its predictions under these conditions. Developers need repeatable tests that reveal which conditions cause degradation.

## A3. Proposed value

Repeatable: the same image, model version, and test configuration can be run again.

Inspectable: users see the actual input and prediction differences, not only a single score.

Measurable: metrics are defined explicitly and separated from confidence estimates.

Actionable: failures can be filtered by corruption type and severity.

Extensible: the same testing engine can later be used for PCB inspection, road damage, industrial safety, or agriculture models.

## A4. Primary user journey

Open the dashboard and select a model.

Upload one image or choose a prepared sample.

Run baseline inference on the clean image.

Select corruption types and severity levels.

Run the robustness test and wait for all test cases to finish.

Review side-by-side images, detections, metrics, and failure examples.

Save the run and export a report containing configuration, results, and limitations.

## A5. Product boundaries

| In scope for MVP | Out of scope for MVP |
| --- | --- |
| Single-image analysis; 3–5 image corruptions; pretrained detector; detection comparison; run history; basic report. | Training a foundation model; automatic model repair; guaranteed safety certification; public multi-tenant SaaS. |
| Local inference; deterministic transformations where feasible; basic model version identifier. | Real-time multi-camera surveillance; production authentication; cloud GPU orchestration. |
| Metrics supported by the available labels and predictions. | Claims of accuracy without ground-truth labels; claims of novelty without prior-art research. |

# B. Product scope and signature features

## B1. Must-have features

| Feature | Expected behaviour | Acceptance check |
| --- | --- | --- |
| Image upload | Accept supported image formats and enforce size/type limits. | Valid image succeeds; corrupt/unsupported image returns a useful error. |
| Baseline inference | Run a pretrained detector and return class, confidence, box, and latency. | UI shows annotated image and structured detections. |
| Corruption engine | Apply at least blur, brightness change, and noise; add rotation/occlusion if time allows. | Each test case records transform parameters and altered image. |
| Comparison | Match detections and summarize retained/missing/new detections. | Original and altered outputs can be inspected side by side. |
| Metrics | Calculate detection retention and confidence changes; use labeled metrics only with labels. | Metric names, denominators, and limitations are visible. |
| Failure explorer | Filter and inspect cases where detections change or disappear. | At least one failure case can be opened from the results page. |
| Run history | Persist metadata and result summaries. | A completed run can be opened again after page refresh. |
| Report | Export a concise JSON or HTML report; PDF is optional. | Report includes model, settings, sample count, results, and caveats. |

## B2. Signature features that make the demo memorable

Severity sweep: test one corruption at several strengths and chart the change.

Failure gallery: automatically collect the most illustrative changed predictions.

Reproducibility manifest: record model identifier, package/version, input hash, transform settings, and timestamp.

Model comparison: run two compatible models on the same images only after the single-model flow is stable.

## B3. Example user story

As an ML developer, I want to test my object detector on low-light and blurred images so that I can see whether detections disappear and understand the conditions where the model becomes less reliable.

## B4. Definition of done

A new team member can start the application from the README using the documented commands.

A judge can upload an image and complete a robustness run without editing code.

The same test settings are visible in the UI and stored with the run.

At least three corruptions and a baseline comparison work end to end.

Errors are handled visibly; the UI does not fake successful inference.

All demo claims are supported by the measurements produced during the run.

# C. Architecture and technology decisions

## C1. Architecture principle

Use a simple monolithic backend and one frontend application. Avoid microservices, message queues, Kubernetes, and unnecessary state-management libraries. Inference and transformations are modules inside the backend; REST endpoints orchestrate them.

Browser (React + TypeScript)

|

| JSON + multipart upload over HTTP

v

FastAPI application

|-- input validation

|-- image processing / corruption engine

|-- model inference adapter

|-- detection matching + metrics

|-- run/report services

|

+---- SQLite (MVP) / PostgreSQL (optional)

|

+---- local artifact directory (temporary images/reports)

## C2. Stack selection

| Layer | Choice | Reason / guardrail |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite | Fast iteration, typed API payloads, reusable result components. |
| Styling | Tailwind CSS or simple CSS modules | Choose one; avoid spending hours on design-system setup. |
| Charts | Recharts | Enough for severity curves and metric comparisons. |
| Backend | Python + FastAPI + Pydantic | Python ecosystem for CV and automatic OpenAPI documentation. |
| Image processing | OpenCV + Pillow + NumPy | Transformations, image I/O, numeric operations. |
| Model | Pretrained YOLO-family nano detector | Fast baseline without training a new model; pin package/model versions. |
| Metrics | NumPy; scikit-learn where appropriate | Use task-specific metric implementations and tests. |
| Persistence | SQLite for the hackathon; PostgreSQL optional | SQLite reduces setup risk; PostgreSQL suits a longer-lived shared service. |
| Testing | pytest + API tests + frontend build | Protect the core workflow and data contracts. |
| Packaging | Docker Compose optional | Useful for reproducible startup, but local venv startup is acceptable if reliable. |

## C3. Request lifecycle

Frontend validates obvious file constraints and sends the image plus test configuration.

Backend validates file type, size, dimensions, and requested transformations.

Backend creates a run record with status RUNNING and a stable run identifier.

The model adapter runs baseline inference once.

The corruption engine creates altered inputs for each selected transformation/severity.

The same model adapter processes each altered input using the same inference settings.

The comparison service matches detections and computes supported metrics.

The service saves results and artifact references, marks the run COMPLETED or FAILED, and returns a summary.

Frontend renders results and fetches full run detail when needed.

## C4. Performance strategy

Begin with one image and a small number of test cases; cap image dimensions and batch size.

Do not run many parallel inference jobs on a laptop GPU without measuring memory use.

Keep a CPU fallback or pre-generated demo artifacts if GPU setup is unreliable.

Use a progress indicator; if execution becomes long, use a background task or polling endpoint rather than keeping a fragile request open.

Do not introduce a task queue for the MVP unless measured runtime requires it.

# D. Repository structure and conventions

visionguard/

README.md

.gitignore

.env.example

docker-compose.yml                 # optional

backend/

pyproject.toml                   # or requirements.txt; choose one

app/

main.py                        # FastAPI app + router registration

core/config.py                 # settings and paths

schemas/

analyze.py                   # request/response schemas

runs.py

api/routes/

health.py

analyze.py

runs.py

reports.py

services/

image_io.py                  # safe image decoding/validation

corruptions.py               # transformations

inference.py                 # model adapter

matching.py                  # detection matching

metrics.py                   # metric calculations

analysis.py                  # orchestration

run_store.py                 # persistence

report.py                    # export

db/

models.py                    # if using ORM

database.py

migrations/                  # optional

tests/

test_corruptions.py

test_metrics.py

test_api.py

artifacts/                       # local, ignored by Git

frontend/

package.json

src/

api/client.ts

types/api.ts

components/

ImageUploader.tsx

DetectionOverlay.tsx

CorruptionControls.tsx

MetricCard.tsx

ComparisonPanel.tsx

FailureGallery.tsx

pages/

DashboardPage.tsx

NewTestPage.tsx

RunDetailPage.tsx

hooks/

App.tsx

main.tsx

## D1. Git and collaboration rules

Protect main; work in short feature branches such as feat/corruption-engine or feat/run-detail-ui.

Use pull requests, even for a small team. Review API/schema changes before merging.

Commit working slices, not one giant commit at the end.

Keep secrets, local datasets, model binaries, uploaded images, and generated artifacts out of Git unless licensing and size make it appropriate.

Use one shared issue board with owner, acceptance criteria, dependencies, and status.

Each module owner must provide a runnable example and tests before integration.

## D2. API contract first

Before parallel coding, agree on the exact names and types of fields in the request and response examples in Section G. Save a sample JSON fixture in the repository. The frontend should consume the real API early; avoid separate mock schemas that later diverge.

# E. Computer vision pipeline and test design

## E1. Baseline model

Use one pretrained object detector as the first model. Its job is to return detections in a common format: class identifier/name, confidence, and bounding box. Wrap the chosen library behind an inference adapter so that the rest of the platform does not depend on vendor-specific output structures.

Detection = {

"class_id": 0,

"class_name": "person",

"confidence": 0.91,

"bbox_xyxy": [x1, y1, x2, y2]

}

The numbers above are illustrative. Actual class names and confidence values come from model inference.

## E2. Corruption library

| Transformation | Parameter example | What it probes | Implementation note |
| --- | --- | --- | --- |
| Gaussian blur | kernel size 3 / 7 / 11 | Loss of fine visual detail | Use odd kernel sizes; keep severity levels documented. |
| Brightness | factor 0.4 / 0.7 / 1.3 | Low-light and overexposure sensitivity | Clip values to the valid image range. |
| Gaussian noise | sigma 5 / 15 / 30 | Sensor-like noise sensitivity | Record random seed for repeatability. |
| Rotation | 5° / 15° / 30° | Orientation sensitivity | Define crop/padding policy; transformed image dimensions may change. |
| Occlusion | cover 5% / 15% / 30% | Partial obstruction | Use fixed placement or recorded seed; avoid hiding all content by accident. |
| JPEG compression | quality 90 / 50 / 20 | Compression artifact sensitivity | Document encoder settings. |

## E3. Controlled experiment design

Choose a small, fixed set of images and store a manifest with stable filenames and hashes.

Run baseline inference once per image and save the outputs.

Apply one corruption type at a time, at a documented severity.

Keep model weights, input size, confidence threshold, NMS settings, and preprocessing constant.

Compare baseline and transformed predictions using a defined matching method.

Aggregate metrics by corruption type and severity; also inspect individual failures.

Repeat stochastic transformations with a fixed seed or store the exact generated artifact.

## E4. Detection matching

A detection in the baseline should be matched to a transformed detection only when the class and overlap criteria are satisfied. A common approach is to compute Intersection over Union (IoU) between bounding boxes and use a threshold such as 0.5. If multiple boxes compete for a match, use a one-to-one matching procedure. State the chosen rule in the report; do not count one transformed box as matching multiple baseline boxes.

## E5. What not to claim

A change in confidence does not prove the model is wrong.

A detection disappearing is a failure relative to the baseline, but it is not necessarily a ground-truth false negative unless labels confirm the object exists.

A robustness score from a small demo set is not a universal model property.

Image transformations approximate certain real-world conditions; they do not fully reproduce real cameras, weather, or environments.

# F. Metrics and interpretation

| Metric | Definition / calculation | When valid | Caution |
| --- | --- | --- | --- |
| Detection retention | Matched baseline detections ÷ baseline detections | Useful as a baseline-consistency measure | Not equivalent to accuracy; depends on matching rule. |
| Detection loss rate | 1 − detection retention | Same conditions as retention | Undefined if baseline has zero detections; report N/A. |
| Mean confidence delta | Mean altered confidence − mean matched baseline confidence | For matched detections | Confidence is not calibrated correctness. |
| Prediction consistency | Fraction of baseline predictions with a matching transformed prediction | With defined matching criteria | May reward consistently wrong predictions. |
| Precision | TP ÷ (TP + FP) | Requires ground-truth labels and a matching threshold | Undefined if no positive predictions; handle zero denominator. |
| Recall | TP ÷ (TP + FN) | Requires ground-truth labels | Requires knowing objects the model missed. |
| F1 score | 2 × precision × recall ÷ (precision + recall) | Requires precision/recall labels | State averaging method for multiple classes. |
| mAP | Mean average precision using a specified IoU protocol | Requires labeled detection dataset and suitable evaluator | Do not implement a vague custom metric and call it mAP. |
| Inference latency | Wall-clock duration for model inference | All runs, with timing method stated | Warm-up, device, image size, and batch size affect results. |

## F1. Suggested MVP scorecard

Baseline detections count.

Altered detections count.

Matched detections count.

Detection retention percentage.

Mean confidence change for matched detections.

Inference latency for baseline and altered inputs.

If ground-truth labels are supplied: precision, recall, F1 and/or mAP from a standard evaluator.

## F2. Example report language

“On this test set of N images, detection retention decreased from A% under the clean baseline to B% under the selected blur severity. This is a consistency comparison against the baseline. Ground-truth labels were/weren't available, so this result should/should not be interpreted as an accuracy measurement.”

Use measured values only. A, B, and N are placeholders, not project results.

# G. API contract and data model

## G1. Core endpoints

| Method / path | Purpose | Request | Response |
| --- | --- | --- | --- |
| GET /api/health | Health check | None | status, model_loaded, version |
| POST /api/analyze | Start an analysis | Multipart image + JSON test settings | run_id, status, summary or queued status |
| GET /api/runs | List recent runs | Optional limit/cursor | List of run summaries |
| GET /api/runs/{run_id} | Fetch a run | Path identifier | Configuration, metrics, test cases, failures |
| GET /api/runs/{run_id}/artifacts/{artifact_id} | Fetch a generated artifact | Path identifiers | Image/report file or safe URL |
| GET /api/runs/{run_id}/report | Export report | Format if supported | JSON or HTML download |

## G2. Analyze request example

POST /api/analyze

Content-Type: multipart/form-data

image: <binary file>

config: {

"corruptions": [

{"type": "blur", "severity": 1},

{"type": "brightness", "severity": 2},

{"type": "noise", "severity": 1}

],

"confidence_threshold": 0.25,

"iou_match_threshold": 0.50,

"save_artifacts": true

}

## G3. Response example

{

"run_id": "run_01J...",

"status": "COMPLETED",

"model": {

"name": "configured-detector",

"version": "pinned-model-version"

},

"summary": {

"test_cases": 3,

"baseline_detections": 4,

"mean_detection_retention": 0.75

},

"test_cases": [

{

"corruption": "blur",

"severity": 1,

"detections": 3,

"matched": 3,

"retention": 0.75,

"mean_confidence_delta": -0.08,

"artifact_id": "artifact_..."

}

],

"limitations": [

"Retention measures consistency against baseline, not ground-truth accuracy."

]

}

All values in this example are illustrative. Define whether the endpoint is synchronous or asynchronous before implementation. For a quick MVP, synchronous processing can be used with strict limits; use a run status/polling design if measured inference time is too long.

## G4. Minimal relational data model

| Table | Key fields | Purpose |
| --- | --- | --- |
| runs | id, created_at, status, model_name, model_version, input_hash, config_json, error_message | One record per analysis run. |
| test_cases | id, run_id, corruption_type, severity, seed, latency_ms, baseline_count, altered_count, matched_count, retention, confidence_delta | One record per corruption/severity test. |
| detections | id, test_case_id, class_id, class_name, confidence, x1, y1, x2, y2, is_baseline, match_id | Optional detailed prediction records for inspection. |
| artifacts | id, run_id, test_case_id, artifact_type, relative_path, sha256, created_at | References to images and report files. |

## G5. Database rules

Use a generated unique ID for each run and foreign keys from test cases/artifacts to runs.

Persist configuration and model identifiers so a run can be interpreted later.

Do not store large binary image blobs in the relational database; store safe relative artifact paths.

Validate paths and never accept an arbitrary filesystem path from the client.

For a very short MVP, storing result JSON per run in SQLite is acceptable; keep the API response contract stable so the persistence implementation can evolve.

# H. Frontend screens and interaction design

| Screen | Main components | Important states |
| --- | --- | --- |
| Dashboard | Recent runs, summary cards, quick-start button | Empty state, loading, failed run. |
| New test | Image uploader, preview, model selector, corruption controls | Invalid file, image too large, no corruption selected. |
| Run results | Baseline image, altered image, metric cards, severity chart | Running, completed, partial failure, failed. |
| Failure explorer | Filter by corruption/severity, before-after images, detection list | No failures found, filter returns no results. |
| Run detail/history | Run metadata, config, model version, artifacts, report export | Missing/expired artifact, stale run. |

## H1. UI layout suggestion

Header: VisionGuard | New Test | History | Model Status

Left panel:

Upload / sample selector

Model and threshold settings

Corruption type + severity

[Run reliability test]

Main results:

Baseline image        Altered image

Detection overlays    Detection overlays

Summary cards:

Retention | Detections lost | Confidence delta | Latency

Below:

Severity curve | Failure gallery | Run configuration | Export report

## H2. UX requirements

Show model loading and inference progress; do not leave the user guessing.

Use distinct labels for baseline, transformed image, confidence, and ground-truth metrics.

Provide tooltips or a short metric glossary for retention, precision, recall, and IoU.

Show a clear error if inference fails; never render fabricated successful data.

Use responsive panels and a simple 2D layout; the visualizations do not need 3D.

Include a demo dataset/sample image button so judges can test the app quickly.

# I. Backend implementation detail

## I1. Layering

Keep HTTP routes thin. Routes parse requests and return schemas; services contain business logic; the model adapter owns framework-specific inference; the metrics module owns definitions; persistence owns database reads/writes.

Route

-> validate request and upload

-> AnalysisService.run(config, image)

-> ImageIO.validate_and_decode()

-> InferenceAdapter.predict(clean_image)

-> CorruptionEngine.apply(clean_image, settings)

-> InferenceAdapter.predict(transformed_image)

-> DetectionMatcher.match(baseline, transformed)

-> MetricsService.calculate(...)

-> RunStore.save(...)

-> return response schema

## I2. Inference adapter contract

class InferenceAdapter:

def load(self) -> None:

"""Load pinned model and warm it up if needed."""

def predict(self, image):

"""Return normalized detections and measured latency."""

def metadata(self) -> dict:

"""Return model name, version, device, input settings."""

Use a concrete implementation for the selected detector, but keep downstream code unaware of the detector library's raw output type.

## I3. Corruption service contract

apply_corruption(image, corruption_type, severity, seed) -> {

"image": transformed_image,

"parameters": normalized_parameters,

"seed": seed

}

The service must validate supported corruption names and severity ranges. Keep transformations pure where practical: don't mutate the original image buffer in place.

## I4. Error handling

| Case | Expected API behaviour |
| --- | --- |
| Unsupported file type | 400 with stable error code and human-readable message. |
| File too large / dimensions excessive | 413 or 400 with a clear limit. |
| Invalid corruption config | 422 with field-level validation details. |
| Model unavailable | 503 with model status; no fake detections. |
| Unknown run ID | 404. |
| Analysis failure | Mark run FAILED and store a sanitized error; do not expose stack traces. |
| Artifact missing | 404 with an explanation; preserve run metadata. |

## I5. Build order inside backend

Create app, health route, config, and a startup model-load check.

Implement safe image decoding and unit tests.

Implement one prediction call and normalized detection schema.

Add the three first corruptions and deterministic seeds.

Implement detection matching and metric functions with hand-checked examples.

Implement the analysis service and response schema.

Add run persistence and artifact storage.

Add run history and report export.

Add API tests and document the commands to run the backend.

# J. Testing, quality gates, and reproducibility

## J1. Test pyramid

| Test layer | Tests to write | Pass condition |
| --- | --- | --- |
| Unit: image I/O | Valid image, corrupt file, unsupported format, oversized dimensions | Invalid inputs fail safely and predictably. |
| Unit: corruptions | Output dimensions, severity validation, deterministic seed, no mutation of source | Transformations behave according to documented parameters. |
| Unit: matching | Exact match, no match, wrong class, overlapping boxes, duplicate candidates | One-to-one matches and counts are correct. |
| Unit: metrics | Zero baseline detections, zero predictions, confidence deltas, known retention cases | Expected values and undefined cases are handled explicitly. |
| API integration | Upload to completed result; invalid request; missing run | Correct status codes and schema. |
| Frontend | Loading/error/completed states; metric labels; API error display | Build succeeds and main workflow works. |
| End-to-end | Fresh start, sample image, run test, open history, export report | Demo completes without manual database edits. |

## J2. Reproducibility manifest

Input image SHA-256 hash or stable dataset ID.

Model name, model version/weights identifier, package version, inference device.

Confidence threshold, image-size setting, and other inference parameters.

Corruption type, severity, exact normalized parameters, and random seed.

Matching IoU threshold and metric definitions/version.

Timestamp, app version or Git commit, and run status.

## J3. Release gate

Backend tests pass and frontend production build succeeds.

No uncommitted secret or local absolute path is required to run the app.

The sample image and demo steps are available offline.

All charts are generated from API response data.

The team has rehearsed both the normal path and an expected error path.

# K. Security, privacy, and limitations

Limit upload size, pixel dimensions, allowed formats, and number of test cases per request.

Decode images with robust libraries and catch malformed-image errors.

Generate server-side artifact names; never concatenate untrusted filenames into filesystem paths.

Keep generated files in a dedicated artifacts directory and configure cleanup/retention.

Do not accept arbitrary model paths, Python code, URLs, or shell commands from users.

If public deployment is used, add rate limiting and authentication before allowing costly inference.

Do not log full images or sensitive metadata unnecessarily; disclose what is stored.

Pin model and package versions and respect model/dataset licenses.

Avoid medical, safety-critical, or surveillance claims unless the model and evaluation are validated for those use cases.

## K1. Known limitations to disclose

The initial platform tests a selected detector, not every model architecture.

Synthetic corruptions are controlled approximations, not complete real-world simulations.

Baseline consistency metrics do not replace ground-truth evaluation.

Small sample sizes create uncertainty; show the number of images and avoid broad claims.

Inference speed depends on hardware, warm-up, image size, and batch settings.

A report documents observed behaviour; it does not certify model safety or fairness.

# L. Five-member team plan and integration rules

| Owner | Primary module | Deliverables | Must coordinate with |
| --- | --- | --- | --- |
| Member 1 — Frontend | React UI | Upload page, controls, result comparison, charts, history screen | Backend/API owner |
| Member 2 — Backend | FastAPI + persistence | Routes, schemas, run records, validation, report endpoint | All modules; schema owner |
| Member 3 — CV/ML | Inference + transformations | Normalized predictions, corruption engine, matching, metric primitives | Backend + metrics/test owner |
| Member 4 — Integration lead | Architecture + end-to-end flow | API contract, shared types, branch/PR process, startup and demo integration | All members |
| Member 5 — QA/reporting | Tests + metrics UX + deployment | Test fixtures, API tests, report layout, setup guide, regression checks | CV/ML + backend + frontend |

## L1. Shared contracts

Freeze the first API request/response schema before independent implementation.

Use one shared sample image and a known-good expected response fixture.

Agree on coordinate convention for bounding boxes: xyxy pixels in original image coordinates.

Agree on whether scores are decimals or percentages; use one format throughout.

Agree on error shape, run status values, and artifact URL/path handling.

Each member submits a working branch and a short usage note; integration lead merges in small steps.

## L2. Integration rhythm

First integration: health route and frontend connection.

Second integration: image upload returns real baseline detections.

Third integration: one corruption and one comparison result.

Fourth integration: all MVP corruptions, metrics, and saved run.

Final integration: report, error states, clean startup, and demo rehearsal.

## L3. Learning rule

Each member should complete one small task outside their main ownership and be able to explain the complete image-to-report pipeline. This prevents the team from producing five disconnected modules that only one person understands.

# M. Build schedule and priority cuts

## M1. Preparation window before the event

| Date | Target | Evidence of completion |
| --- | --- | --- |
| 23 Oct | Agree on scope, create repository, define API contract, install stack | README skeleton, issues, shared request/response fixture. |
| 24 Oct | Baseline model inference and image upload | A real image returns structured detections through the API. |
| 25 Oct | Corruption engine and matching | Three transformations work; tests cover basic cases. |
| 26 Oct | Frontend comparison UI and metrics | Actual API results appear in the dashboard. |
| 27 Oct | Persistence, history, failure explorer | A completed run can be revisited. |
| 28 Oct | Automated tests, report, robustness fixes | Test suite and report work on prepared samples. |
| 29 Oct | Feature freeze, fresh-start test, pitch rehearsal | One-command or clearly documented startup; no critical demo blockers. |

## M2. 24-hour event execution

| Phase | Time budget | Goal |
| --- | --- | --- |
| Brief and plan | First 1 hour | Read official PS/rubric, adapt scope, agree acceptance criteria. |
| Working vertical slice | Hours 1–4 | Upload → real inference → result on UI. |
| Core CV test | Hours 4–9 | Corruptions, repeat inference, comparison metrics. |
| Integration | Hours 9–14 | History, failure examples, stable response schema. |
| Polish and validation | Hours 14–19 | Errors, charts, report, tests, responsive UI. |
| Demo hardening | Hours 19–22 | Clean restart, sample data, offline plan, rehearsal. |
| Buffer and submission | Final 2 hours | Fix critical bugs, verify submission assets, avoid risky new features. |

These are planning allocations, not a promise that each phase will take exactly that long. Adapt after the first working vertical slice.

## M3. Feature priority

| Priority | Features |
| --- | --- |
| P0 — Must ship | Upload, baseline inference, 3 corruptions, comparison, at least 2–3 correctly defined metrics, failure view, stable API, working demo. |
| P1 — Strong addition | Saved run history, 5 corruptions, report export, repeatable seeds, metric explanations. |
| P2 — Stretch | Two-model comparison, video analysis, accounts, advanced dataset management, PDF generation. |
| Cut first if behind | Video, authentication, custom model training, cloud GPU, elaborate animation, complex deployment. |

# N. Configuration, deployment, and runbook

## N1. Environment variables

# backend/.env.example

APP_ENV=development

HOST=0.0.0.0

PORT=8000

DATABASE_URL=sqlite:///./visionguard.db

ARTIFACT_DIR=./artifacts

MAX_UPLOAD_MB=10

MAX_IMAGE_PIXELS=20000000

MODEL_NAME=configured-detector

MODEL_VERSION=pinned-version

CONFIDENCE_THRESHOLD=0.25

IOU_MATCH_THRESHOLD=0.50

CORS_ORIGINS=http://localhost:5173

The values are starting defaults and must be validated against the chosen model and runtime. Keep actual secrets out of Git. If using SQLite, use a database URL format supported by the selected persistence library.

## N2. Local development runbook

# Terminal 1 — backend (example)

cd backend

python -m venv .venv

# Windows PowerShell:

.\.venv\Scripts\Activate.ps1

pip install -r requirements.txt

uvicorn app.main:app --reload --host 0.0.0.0 --port 8000

# Terminal 2 — frontend

cd frontend

npm install

npm run dev

# Before the demo

# 1. Open /api/health

# 2. Load the sample image

# 3. Run the prepared test configuration

# 4. Verify history and report export

Use one dependency management approach consistently. If the team chooses pyproject.toml instead of requirements.txt, update the commands and README accordingly.

## N3. Deployment options

Lowest risk for hackathon: run backend and frontend locally, with a preloaded model and prepared samples.

If a public demo is required: deploy the frontend separately and the backend on a host that supports Python dependencies and model loading.

Docker Compose can make startup repeatable, but do not introduce it on the final day if the team has not already tested it.

Check upload persistence, artifact paths, CORS, memory limits, and cold-start time on the target host.

Have a local fallback if Wi-Fi or hosted inference fails.

## N4. Submission checklist

README with problem, solution, architecture, setup, sample workflow, and limitations.

Architecture diagram and screenshots.

Pinned dependencies and .env.example.

Demo images/dataset with license/source notes.

A known-good run configuration and truthful result examples.

Team member roles, repository link, and demo link if deployed.

No API keys, personal images, large temporary artifacts, or secrets in the repository.

# O. Demo script, pitch, risks, roadmap

## O1. Three-minute live demo

Opening (20 sec): explain that models can degrade under conditions unlike their training data.

Baseline (25 sec): upload the prepared image and show real object detections.

Stress test (40 sec): run blur, low brightness, and noise with increasing severity.

Compare (35 sec): show baseline and transformed outputs side by side with actual metric values.

Failure explorer (30 sec): open one case where a detection was lost or changed.

Reproducibility (20 sec): show saved configuration, model version, and run history.

Close (10 sec): explain what the results mean and explicitly state whether ground-truth labels were used.

## O2. Suggested pitch

“VisionGuard helps developers discover when a computer vision model becomes unreliable. Instead of testing only clean images, it runs controlled stress tests, compares model outputs, identifies failure cases, and records reproducible evidence. It does not pretend that confidence equals correctness: where labels are available, it reports ground-truth metrics; otherwise, it clearly reports baseline consistency.”

## O3. Likely judge questions

| Question | Answer direction |
| --- | --- |
| How is this different from simply running a model? | It orchestrates controlled transformations, compares outputs under a fixed protocol, collects failures, and records reproducible test settings. |
| How do you know a model failed? | We distinguish prediction changes from true errors. Ground-truth error metrics require labeled data; baseline inconsistency is reported separately. |
| Is your score scientifically validated? | It is a defined project metric on a documented test set, not a universal certification. We show formula, sample count, and limitations. |
| Can it work with any model? | Not yet. The adapter pattern is extensible, but each model/task needs a compatible adapter and output normalization. |
| What happens with video? | Video is a stretch feature: sample frames, run the same tests, and aggregate results after the image workflow is stable. |
| What is novel? | We do not claim the general idea is new. Our contribution is the specific integrated workflow, usability, reproducibility, failure inspection, and honest reporting. |

## O4. Risk register

| Risk | Likelihood / impact | Mitigation |
| --- | --- | --- |
| Model installation takes too long | Medium / High | Verify installation before event; pin versions; keep a tested fallback and sample outputs. |
| Frontend/backend integration fails | High / High | Freeze schema early; integrate a vertical slice on day one; use shared fixtures. |
| Metrics are misleading | Medium / High | Write formulas/tests; distinguish baseline consistency from ground-truth accuracy. |
| Inference is too slow | Medium / Medium | Use a small model, cap image size/test cases, and avoid uncontrolled concurrency. |
| Demo internet fails | Medium / High | Local model, local sample images, and local startup plan. |
| Scope creep | High / High | Feature freeze; P0/P1/P2 list; no custom training before core flow works. |
| Dataset/model license issue | Low–Medium / High | Check usage terms and document sources; use a small permitted sample. |

## O5. Roadmap after the hackathon

| Stage | Possible extension |
| --- | --- |
| V1 — Hackathon MVP | Single model, image corruptions, comparison metrics, failure explorer, saved run. |
| V2 — Evaluation toolkit | Batch dataset testing, labeled benchmark metrics, CSV/JSON reports, model version comparison. |
| V3 — Video | Frame sampling, temporal consistency, tracking-aware failure analysis. |
| V4 — Domain adapters | PCB inspection, road damage, industrial safety, agriculture or other specific models. |
| V5 — Advanced research | Calibration evaluation, distribution shift, explainability methods, confidence intervals, custom test suites. |

## O6. Final implementation decision

Build the smallest complete version first: one pretrained detector, one uploaded image, three controlled corruptions, a documented matching rule, meaningful comparisons, a failure view, and a saved result. Treat model comparison and video as optional. If the official HackFusion problem statement is specific, use VisionGuard as the reliability/evaluation layer for that problem rather than substituting it for the required solution.

## Final acceptance checklist

The application starts from documented commands.

The demo uses actual model inference.

Three corruptions can be run from the UI.

Baseline and transformed predictions can be compared.

Metrics have definitions and automated tests.

Run settings and model version are saved.

A report or result summary can be exported.

All five members can explain the end-to-end pipeline.

The pitch avoids unsupported performance and novelty claims.